Table of Contents

# AGIPAREL v4 — DEVELOPMENT EPICS, STORIES AND TASKS

Owner: Sunil Jain, CyberinQ LLC
Date: 25 October 2026
Execution model: Individual file-level changes; vertical business transactions; brownfield observation before authority transfer.

## Backlog rules

- P0 enables safe MVP/pilot; P1 closes commercial and optimization loops; P2 differentiates later. Priority is not a promise of calendar duration.

- Each story status starts SOURCE AUDIT NEEDED. Test coverage never establishes feature absence. Inspect live source/API/data/UI before marking IMPLEMENTED, PARTIAL, STUB or ABSENT.

- Estimate with T-shirt sizes after code audit; put exact source paths in delivery tickets, rather than guessing filenames.

- Every story must deliver compatible migration, API, event/decision audit, operator-facing change and failure/retry handling if relevant.

- A story is complete only when a plant worker or manager can perform its intended action end-to-end and obtain an independently checkable outcome.

- Uncontrolled hardware interactions and unapproved AI recommendations are not allowed.

## Release increments

| Increment | Epics / critical slice | Exit condition |
| --- | --- | --- |
| R0 — Observe without disruption | E01 E02 E16 E17 E18 | Observe running factory; no legacy behavior modified; reconciliation visible |
| R1 — From buyer document to answerable plan | E03 E04 + E05 inventory snapshot | Manager uploads approved PO/tech pack, answers blockers and compares feasible options |
| R2 — Save fabric and cut smarter | E05 E06 + marker integration | Compare heterogeneous roll and ply plans; actual lay conserved |
| R3 — Find every kit and complete garment | E07 E08 E09 E10 | UHF/NFC planned scheme, reversible genealogy, credible cycle evidence, QC gates |
| R4 — Ship what was really made | E11 E12 | Bag/carton/manifest/OCR coherent; source and cost traceable |
| R5 — Improve and prove it | E13 E14 E15 | Resilient replan and A/B verified outcomes with uncertainty |

## Stories and implementation tasks

### E01 — Brownfield adoption and system authority

Priority: P0 · Logical owners: S28 / S01 / core · Acceptance references: B01,B03

#### E01-S01 — Map legacy systems and data feeds

Story: As a relevant factory user, I need to identify active ERP, scans, spreadsheets, output owners and historical IDs, so that work is explainable, safe and actionable. Acceptance: Two formats mapped; source evidence retained. Dependencies: Prior schema/source contracts in S28 / S01 / core; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E01-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E01-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E01-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E01-S02 — Implement shadow observation mode

Story: As a relevant factory user, I need to capture reads/imports without creating operational writes, so that work is explainable, safe and actionable. Acceptance: Legacy outputs unchanged after full pilot shift. Dependencies: Prior schema/source contracts in S28 / S01 / core; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E01-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E01-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E01-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E01-S03 — Introduce scoped ownership transitions

Story: As a relevant factory user, I need to define per-object scope, authority leases, handoff and rollback, so that work is explainable, safe and actionable. Acceptance: At most one authoritative writer at every transition. Dependencies: Prior schema/source contracts in S28 / S01 / core; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E01-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E01-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E01-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E01-S04 — Build reconciliation exception desk

Story: As a relevant factory user, I need to compare legacy claims and observed/accepted facts with human resolution, so that work is explainable, safe and actionable. Acceptance: Every difference has owner, reason and source. Dependencies: Prior schema/source contracts in S28 / S01 / core; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E01-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E01-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E01-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E02 — Legacy adapters, master data and ingestion

Priority: P0 · Logical owners: S28 / S03 · Acceptance references: B02

#### E02-S01 — Build safe import adapter framework

Story: As a relevant factory user, I need to cSV XLSX EDI REST file jobs with mapping version and failure queue, so that work is explainable, safe and actionable. Acceptance: Retries yield same canonical records. Dependencies: Prior schema/source contracts in S28 / S03; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E02-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E02-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E02-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E02-S02 — Create external ID resolver

Story: As a relevant factory user, I need to canonical UUID aliases and effective-dated mappings, so that work is explainable, safe and actionable. Acceptance: No silent conflation of PO/style/roll IDs. Dependencies: Prior schema/source contracts in S28 / S03; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E02-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E02-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E02-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E02-S03 — Build material and machine master import

Story: As a relevant factory user, I need to normalize widths units machine types schedules and skill references, so that work is explainable, safe and actionable. Acceptance: Critical units validated and reversible. Dependencies: Prior schema/source contracts in S28 / S03; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E02-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E02-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E02-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E02-S04 — Instrument connector health and backfill

Story: As a relevant factory user, I need to freshness latency errors and source completeness displayed, so that work is explainable, safe and actionable. Acceptance: Disconnected source marked stale with recovery job. Dependencies: Prior schema/source contracts in S28 / S03; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E02-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E02-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E02-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E03 — Document intelligence and versioned knowledge graph

Priority: P0 · Logical owners: S03 / S04 / S05 · Acceptance references: D01

#### E03-S01 — Extract buyer files into proposed facts

Story: As a relevant factory user, I need to classify PDF XLSX images tables drawings and cite page regions, so that work is explainable, safe and actionable. Acceptance: Every critical asserted field has source pointer. Dependencies: Prior schema/source contracts in S03 / S04 / S05; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E03-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E03-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E03-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E03-S02 — Build typed document relationships

Story: As a relevant factory user, I need to connect buyer PO line style fabric BOM route machine pack and terms, so that work is explainable, safe and actionable. Acceptance: Graph detects inconsistent identifiers and revisions. Dependencies: Prior schema/source contracts in S03 / S04 / S05; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E03-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E03-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E03-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E03-S03 — Implement conflict and approval workflow

Story: As a relevant factory user, I need to field-scoped precedence with owner signatures and effective intervals, so that work is explainable, safe and actionable. Acceptance: Wrong-fit or material OB cannot auto-publish. Dependencies: Prior schema/source contracts in S03 / S04 / S05; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E03-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E03-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E03-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E03-S04 — Create revision impact analyzer

Story: As a relevant factory user, I need to identify stock plans active lays kits and labels touched by amendment, so that work is explainable, safe and actionable. Acceptance: Changes produce hold/impact report without mutation. Dependencies: Prior schema/source contracts in S03 / S04 / S05; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E03-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E03-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E03-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E04 — Interactive feasibility copilot

Priority: P0 · Logical owners: S03 / S08 / S09 / AGIE · Acceptance references: D02,D03

#### E04-S01 — Build PlanningSnapshot aggregator

Story: As a relevant factory user, I need to join source evidence to on-hand reserved stock capacity skills machines due dates and finance, so that work is explainable, safe and actionable. Acceptance: Snapshot pins freshness and exact owner. Dependencies: Prior schema/source contracts in S03 / S08 / S09 / AGIE; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E04-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E04-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E04-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E04-S02 — Compute baseline feasible or impossible status

Story: As a relevant factory user, I need to validate hard constraints before showing dates or profit, so that work is explainable, safe and actionable. Acceptance: No-plan result includes blocking explanation. Dependencies: Prior schema/source contracts in S03 / S08 / S09 / AGIE; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E04-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E04-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E04-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E04-S03 — Generate ranked clarification questions

Story: As a relevant factory user, I need to ask only unknowns that change feasible candidate plan, so that work is explainable, safe and actionable. Acceptance: Question includes tradeoffs options and role. Dependencies: Prior schema/source contracts in S03 / S08 / S09 / AGIE; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E04-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E04-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E04-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E04-S04 — Publish controlled plan from conversation

Story: As a relevant factory user, I need to approve answers and compare multiple scenario versions, so that work is explainable, safe and actionable. Acceptance: Chat cannot silently amend commercial facts. Dependencies: Prior schema/source contracts in S03 / S08 / S09 / AGIE; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E04-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E04-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E04-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E05 — Material roll passport and stock truth

Priority: P0 · Logical owners: S11 / S12 · Acceptance references: C03

#### E05-S01 — Define roll and fabric segment schema

Story: As a relevant factory user, I need to track width-by-length defects shade GSM composition weave yarn count and cost, so that work is explainable, safe and actionable. Acceptance: Measured vs mill-claimed fields distinct. Dependencies: Prior schema/source contracts in S11 / S12; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E05-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E05-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E05-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E05-S02 — Capture GRN inspection and calibration

Story: As a relevant factory user, I need to onboard UHF rolls and width length shade defects with calibrated source, so that work is explainable, safe and actionable. Acceptance: Quarantine bad measurements. Dependencies: Prior schema/source contracts in S11 / S12; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E05-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E05-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E05-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E05-S03 — Implement slice reservation and split returns

Story: As a relevant factory user, I need to reserve partial lengths across compatible orders with atomic locking, so that work is explainable, safe and actionable. Acceptance: Cannot spend one centimeter twice. Dependencies: Prior schema/source contracts in S11 / S12; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E05-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E05-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E05-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E05-S04 — Implement material moves and remnants

Story: As a relevant factory user, I need to trace transfers partial consumption and reusable remnants, so that work is explainable, safe and actionable. Acceptance: Sum of movements reconciles per unit. Dependencies: Prior schema/source contracts in S11 / S12; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E05-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E05-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E05-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E06 — High-level cutting campaign optimization

Priority: P0 · Logical owners: S08 / S13 · Acceptance references: C01,C02,C04

#### E06-S01 — Connect CAD/Gerber marker candidate interface

Story: As a relevant factory user, I need to read approved marker yield width size ratios revision and tool metadata, so that work is explainable, safe and actionable. Acceptance: No unsupported control commands sent to cutter. Dependencies: Prior schema/source contracts in S08 / S13; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E06-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E06-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E06-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E06-S02 — Build heterogeneous roll allocation optimizer

Story: As a relevant factory user, I need to choose segments widths plies marker families and PO ratios under hard constraints, so that work is explainable, safe and actionable. Acceptance: At least three justified plans and infeasible reasons. Dependencies: Prior schema/source contracts in S08 / S13; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E06-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E06-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E06-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E06-S03 — Schedule lays and cut-table availability

Story: As a relevant factory user, I need to respect knife stack height maintenance people shift and changeovers, so that work is explainable, safe and actionable. Acceptance: Gantt and list show critical constraints. Dependencies: Prior schema/source contracts in S08 / S13; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E06-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E06-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E06-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E06-S04 — Commit actual cut outcomes

Story: As a relevant factory user, I need to record actual lay roll use cut quantity scrap and residual segments, so that work is explainable, safe and actionable. Acceptance: Physical actuals do not equal planned by default. Dependencies: Prior schema/source contracts in S08 / S13; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E06-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E06-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E06-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E07 — Tag hardware and lifecycle

Priority: P0 · Logical owners: S02 / S11 / RFID · Acceptance references: R01,R03,R04

#### E07-S01 — Build UHF EPC/NFC encoding registry

Story: As a relevant factory user, I need to scheme version write permissions readback and fallback labels, so that work is explainable, safe and actionable. Acceptance: Tag memory profile validated before write. Dependencies: Prior schema/source contracts in S02 / S11 / RFID; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E07-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E07-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E07-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E07-S02 — Implement tag provision and verify

Story: As a relevant factory user, I need to provision inventory verify and quarantine damaged duplicate unknown UIDs, so that work is explainable, safe and actionable. Acceptance: No active double binding. Dependencies: Prior schema/source contracts in S02 / S11 / RFID; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E07-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E07-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E07-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E07-S03 — Implement binding retirement and reuse

Story: As a relevant factory user, I need to unbind only after committed genealogy; inspect erase verify pool status, so that work is explainable, safe and actionable. Acceptance: Reused UID never changes prior object history. Dependencies: Prior schema/source contracts in S02 / S11 / RFID; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E07-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E07-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E07-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E07-S04 — Commission read zones and location confidence

Story: As a relevant factory user, I need to tune portals handheld UHF sighting confidence and staleness, so that work is explainable, safe and actionable. Acceptance: Find feature never invents exact position. Dependencies: Prior schema/source contracts in S02 / S11 / RFID; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E07-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E07-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E07-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E08 — Sub-bundle and individual-part traceability

Priority: P0 · Logical owners: S13 / S14 / attachment · Acceptance references: R02,G01

#### E08-S01 — Model variable bundle/sub-bundle memberships

Story: As a relevant factory user, I need to permit arbitrary part types sizes and counts with compatible routes, so that work is explainable, safe and actionable. Acceptance: No equal count assumption. Dependencies: Prior schema/source contracts in S13 / S14 / attachment; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E08-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E08-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E08-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E08-S02 — Introduce NFC part-level pilot

Story: As a relevant factory user, I need to tap part or tagged fixture with role and operation context, so that work is explainable, safe and actionable. Acceptance: Pilot reports per-piece burden tag failure and false reads. Dependencies: Prior schema/source contracts in S13 / S14 / attachment; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E08-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E08-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E08-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E08-S03 — Build atomic split merge transformation ledger

Story: As a relevant factory user, I need to lock parent inputs and commit typed outputs scrap holds and event, so that work is explainable, safe and actionable. Acceptance: Exact count per part type on split/merge. Dependencies: Prior schema/source contracts in S13 / S14 / attachment; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E08-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E08-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E08-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E08-S04 — Build reverse and forward genealogy explorer

Story: As a relevant factory user, I need to roll→part→garment→carton and carton→roll with confidence, so that work is explainable, safe and actionable. Acceptance: Source and uncertainty shown for every ancestry link. Dependencies: Prior schema/source contracts in S13 / S14 / attachment; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E08-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E08-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E08-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E09 — Sewing station execution

Priority: P0 · Logical owners: S14 / Edge · Acceptance references: G01,F01

#### E09-S01 — Build claim/complete station state machine

Story: As a relevant factory user, I need to nFC deliberate touch with role revision and prerequisite gate, so that work is explainable, safe and actionable. Acceptance: No credit from UHF pass alone. Dependencies: Prior schema/source contracts in S14 / Edge; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E09-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E09-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E09-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E09-S02 — Capture pause break changeover and machine signals

Story: As a relevant factory user, I need to categorize measured vs inferred time by worker machine and carrier, so that work is explainable, safe and actionable. Acceptance: Overnight hours not counted as cycle time. Dependencies: Prior schema/source contracts in S14 / Edge; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E09-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E09-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E09-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E09-S03 — Implement station anomaly and wait flows

Story: As a relevant factory user, I need to wrong shade size missing operation duplicate claim and damaged tag, so that work is explainable, safe and actionable. Acceptance: Simple fail closed operator prompt. Dependencies: Prior schema/source contracts in S14 / Edge; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E09-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E09-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E09-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E09-S04 — Build offline command journal and reconciliation

Story: As a relevant factory user, I need to pending vs committed events and replay duplicates handled safely, so that work is explainable, safe and actionable. Acceptance: Same operation credited once after reconnect. Dependencies: Prior schema/source contracts in S14 / Edge; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E09-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E09-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E09-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E10 — Quality, finishing and buyer identity

Priority: P0 · Logical owners: S17 / S18 · Acceptance references: F01

#### E10-S01 — Build inspection/NCR with partial batch holds

Story: As a relevant factory user, I need to grade defect by affected piece or count and evidence, so that work is explainable, safe and actionable. Acceptance: Only affected portions held. Dependencies: Prior schema/source contracts in S17 / S18; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E10-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E10-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E10-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E10-S02 — Implement repair loop with independent check

Story: As a relevant factory user, I need to return altered unit through required final inspection, so that work is explainable, safe and actionable. Acceptance: No double counting good units. Dependencies: Prior schema/source contracts in S17 / S18; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E10-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E10-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E10-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E10-S03 — Support finishing route variants

Story: As a relevant factory user, I need to wash press hanger trim skip per approved style-specific DAG, so that work is explainable, safe and actionable. Acceptance: Wrong product-family steps rejected. Dependencies: Prior schema/source contracts in S17 / S18; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E10-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E10-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E10-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E10-S04 — Bind buyer garment identifiers

Story: As a relevant factory user, I need to validate style size buyer serial and acceptable finish state, so that work is explainable, safe and actionable. Acceptance: No serial assigned to two active garments. Dependencies: Prior schema/source contracts in S17 / S18; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E10-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E10-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E10-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E11 — Buyer packs and dispatch

Priority: P0 · Logical owners: S19 / S20 · Acceptance references: F01

#### E11-S01 — Compile buyer-specific pack rule

Story: As a relevant factory user, I need to define exact 2-piece bags carton capacity and buyer exceptions, so that work is explainable, safe and actionable. Acceptance: Invalid partials blocked by default. Dependencies: Prior schema/source contracts in S19 / S20; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E11-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E11-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E11-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E11-S02 — Build UHF bag and barcode carton evidence

Story: As a relevant factory user, I need to enforce uniqueness and exact garment membership, so that work is explainable, safe and actionable. Acceptance: Duplicate scans do not increment count. Dependencies: Prior schema/source contracts in S19 / S20; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E11-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E11-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E11-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E11-S03 — Create pack audit and carton seal gates

Story: As a relevant factory user, I need to qC hold and wrong SKU or size block sealing, so that work is explainable, safe and actionable. Acceptance: Approved exception cites buyer authorization. Dependencies: Prior schema/source contracts in S19 / S20; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E11-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E11-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E11-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E11-S04 — Implement manifest load and release

Story: As a relevant factory user, I need to match scanned carton dock truck manifest and handoff, so that work is explainable, safe and actionable. Acceptance: Cannot dispatch unaudited carton. Dependencies: Prior schema/source contracts in S19 / S20; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E11-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E11-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E11-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E12 — Order closure and financial truth

Priority: P1 · Logical owners: S21 / S22 · Acceptance references: F01,F02

#### E12-S01 — Implement stage-by-stage count conservation

Story: As a relevant factory user, I need to reconcile cut good WIP repair scrap pack and ship by type, so that work is explainable, safe and actionable. Acceptance: Residual explained rather than rounded. Dependencies: Prior schema/source contracts in S21 / S22; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E12-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E12-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E12-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E12-S02 — Generate immutable order closure certificate

Story: As a relevant factory user, I need to freeze evidence revisions and role-based signoffs, so that work is explainable, safe and actionable. Acceptance: Corrections are signed addenda. Dependencies: Prior schema/source contracts in S21 / S22; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E12-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E12-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E12-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E12-S03 — Compute material and conversion actual costs

Story: As a relevant factory user, I need to use price basis scrap labor machine freight and rates provenance, so that work is explainable, safe and actionable. Acceptance: PO unit amount never assumed to be margin. Dependencies: Prior schema/source contracts in S21 / S22; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E12-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E12-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E12-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E12-S04 — Connect ERP financial handoff

Story: As a relevant factory user, I need to post audited invoice basis and adjustment with external ack, so that work is explainable, safe and actionable. Acceptance: No double invoice on retries. Dependencies: Prior schema/source contracts in S21 / S22; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E12-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E12-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E12-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E13 — Flow-time and variability intelligence

Priority: P1 · Logical owners: S24 / S25 · Acceptance references: T01

#### E13-S01 — Build event interval reconstruction

Story: As a relevant factory user, I need to derive stage enter/exit and source freshness with clock error, so that work is explainable, safe and actionable. Acceptance: Unknown time distinguished from zero. Dependencies: Prior schema/source contracts in S24 / S25; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E13-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E13-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E13-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E13-S02 — Separate queue touch wait rework and handoffs

Story: As a relevant factory user, I need to segment active blocked idle transport repair by evidence, so that work is explainable, safe and actionable. Acceptance: No overnight false cycle. Dependencies: Prior schema/source contracts in S24 / S25; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E13-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E13-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E13-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E13-S03 — Publish distributions and fairness guards

Story: As a relevant factory user, I need to p50/p90/p95 sample counts mix and quality-adjusted KPIs, so that work is explainable, safe and actionable. Acceptance: Metrics specify denominator and sample. Dependencies: Prior schema/source contracts in S24 / S25; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E13-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E13-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E13-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E13-S04 — Build root-cause bottleneck view

Story: As a relevant factory user, I need to attribute queue causes to feed starvation skill mix machine and rework, so that work is explainable, safe and actionable. Acceptance: Recommender cites source observations. Dependencies: Prior schema/source contracts in S24 / S25; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E13-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E13-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E13-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E14 — Disruption handling and finite-capacity replan

Priority: P1 · Logical owners: S09 / S26 · Acceptance references: T02,T03

#### E14-S01 — Integrate absence and breakdown events

Story: As a relevant factory user, I need to import shift absence qualified skills MTTR and unavailable machine state, so that work is explainable, safe and actionable. Acceptance: Change has effective times and evidence. Dependencies: Prior schema/source contracts in S09 / S26; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E14-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E14-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E14-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E14-S02 — Compute critical path with finite machines and shifts

Story: As a relevant factory user, I need to schedule active orders using approved DAG and time calendars, so that work is explainable, safe and actionable. Acceptance: Gantt shows dependencies and slack. Dependencies: Prior schema/source contracts in S09 / S26; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E14-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E14-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E14-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E14-S03 — Generate controlled alternatives

Story: As a relevant factory user, I need to compare shift changes certified worker substitutions and alternate fabric, so that work is explainable, safe and actionable. Acceptance: Hard constraints never weakened silently. Dependencies: Prior schema/source contracts in S09 / S26; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E14-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E14-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E14-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E14-S04 — Implement approval and rebaseline workflow

Story: As a relevant factory user, I need to version schedule and preserve completed history, so that work is explainable, safe and actionable. Acceptance: Manager can undo unstarted interventions. Dependencies: Prior schema/source contracts in S09 / S26; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E14-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E14-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E14-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E15 — Experimentation and demonstrated ROI

Priority: P1 · Logical owners: S26 / S27 · Acceptance references: B04,F02

#### E15-S01 — Create experiment registry and guardrails

Story: As a relevant factory user, I need to record hypothesis unit assignment comparator and stop rule, so that work is explainable, safe and actionable. Acceptance: No post-hoc result redefinition. Dependencies: Prior schema/source contracts in S26 / S27; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E15-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E15-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E15-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E15-S02 — Assign matched A/B exposure

Story: As a relevant factory user, I need to randomize or match comparable cut lays/lines and calendar context, so that work is explainable, safe and actionable. Acceptance: Baseline confounders disclosed. Dependencies: Prior schema/source contracts in S26 / S27; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E15-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E15-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E15-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E15-S03 — Calculate treatment effect and uncertainty

Story: As a relevant factory user, I need to compare fabric yield accepted units lead time quality and cost, so that work is explainable, safe and actionable. Acceptance: Report negative and inconclusive results. Dependencies: Prior schema/source contracts in S26 / S27; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E15-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E15-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E15-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E15-S04 — Close the decision loop

Story: As a relevant factory user, I need to approve scale pause rollback and measure realized outcome, so that work is explainable, safe and actionable. Acceptance: Forecast-versus-actual variance persisted. Dependencies: Prior schema/source contracts in S26 / S27; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E15-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E15-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E15-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E16 — Operator and manager experience

Priority: P0 · Logical owners: BFF / Web · Acceptance references: U01,U02

#### E16-S01 — Create grade-five station language pack

Story: As a relevant factory user, I need to translate core errors and instructions with factory worker review, so that work is explainable, safe and actionable. Acceptance: Floor comprehension and action success validated. Dependencies: Prior schema/source contracts in BFF / Web; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E16-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E16-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E16-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E16-S02 — Build minimal tap-first station screens

Story: As a relevant factory user, I need to one action at a time icons large targets and clear pending status, so that work is explainable, safe and actionable. Acceptance: No mandatory routine keyboard typing. Dependencies: Prior schema/source contracts in BFF / Web; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E16-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E16-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E16-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E16-S03 — Connect role worklists and action ownership

Story: As a relevant factory user, I need to line lead inspector and manager see permitted work and exceptions, so that work is explainable, safe and actionable. Acceptance: No orphan issue after escalation. Dependencies: Prior schema/source contracts in BFF / Web; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E16-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E16-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E16-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E16-S04 — Build supervisor Gantt and factory action dashboard

Story: As a relevant factory user, I need to show last refresh plan risks blocked work and owner, so that work is explainable, safe and actionable. Acceptance: No stale KPI disguised as live. Dependencies: Prior schema/source contracts in BFF / Web; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E16-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E16-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E16-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E17 — Plant security, event truth and reliability

Priority: P0 · Logical owners: S01 / S02 / core · Acceptance references: F01

#### E17-S01 — Enforce per-aggregate transaction ownership

Story: As a relevant factory user, I need to signed authority lease roles RLS and idempotency, so that work is explainable, safe and actionable. Acceptance: Conflicting writers denied. Dependencies: Prior schema/source contracts in S01 / S02 / core; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E17-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E17-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E17-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E17-S02 — Implement durable outbox/inbox and replay

Story: As a relevant factory user, I need to atomic business event + outbox inbox consumer dedupe, so that work is explainable, safe and actionable. Acceptance: No double accepted physical quantity. Dependencies: Prior schema/source contracts in S01 / S02 / core; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E17-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E17-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E17-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E17-S03 — Qualify device clocks and local signed rules

Story: As a relevant factory user, I need to clock uncertainty key rotation and offline permission cache, so that work is explainable, safe and actionable. Acceptance: Drift never yields false duration. Dependencies: Prior schema/source contracts in S01 / S02 / core; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E17-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E17-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E17-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E17-S04 — Build recovery audit and release gates

Story: As a relevant factory user, I need to restore station broker DB from backup and reconcile count hashes, so that work is explainable, safe and actionable. Acceptance: Uncommitted buffered command shown pending. Dependencies: Prior schema/source contracts in S01 / S02 / core; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E17-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E17-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E17-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

### E18 — Deployment telemetry and pilot onboarding

Priority: P0 · Logical owners: Platform / Ops · Acceptance references: B01,B02

#### E18-S01 — Build plant install and nonintrusive rollback

Story: As a relevant factory user, I need to docker or chosen runtime with sidecar observer and config snapshot, so that work is explainable, safe and actionable. Acceptance: Remove observer without disrupting existing tools. Dependencies: Prior schema/source contracts in Platform / Ops; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E18-S01-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E18-S01-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E18-S01-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E18-S02 — Instrument service device connector and data health

Story: As a relevant factory user, I need to logs traces event age read rejection tag failure and queue lag, so that work is explainable, safe and actionable. Acceptance: Each failed edge has owner and remediation. Dependencies: Prior schema/source contracts in Platform / Ops; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E18-S02-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E18-S02-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E18-S02-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E18-S03 — Prepare golden factory fixtures

Story: As a relevant factory user, I need to use real PO 220988 and IZOD variants without assuming conflicting OB valid, so that work is explainable, safe and actionable. Acceptance: Acceptance held on source mismatch. Dependencies: Prior schema/source contracts in Platform / Ops; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E18-S03-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E18-S03-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E18-S03-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

#### E18-S04 — Run plant increment signoffs

Story: As a relevant factory user, I need to stage rollout with documented training approvals and business result, so that work is explainable, safe and actionable. Acceptance: Each step has quantitative go/no-go evidence. Dependencies: Prior schema/source contracts in Platform / Ops; existing installed legacy and device capabilities must be discovered. Delivery tasks:

- E18-S04-T01 Domain/API: Define source-of-truth, typed inputs/outputs, idempotency, permissions, state transitions and failure contracts.

- E18-S04-T02 Implementation/UI: Implement owning logic and integration adapter, expose a role-appropriate action and clear conflict/pending/approved states.

- E18-S04-T03 Evidence/pilot: Run positive, negative, replay and business-invariant checks using a named pilot fixture; capture acceptance evidence and rollback procedure.

## Story readiness and completion gate

Ready: exact business actor, source record, physical identity, authority state, upstream/downstream impact, acceptance fixture, integration owner and failure semantics. Done: integrated code, migration, UI, controlled action, audit, accessible copy, retry/offline path, observed pilot outcome, source-level file diff and signed product owner review.

## Dependency guidance

E01/E02/E17 establish nonintrusive source authority. E03/E04 establish approved document inputs and planning snapshot. E05 precedes true E06 roll allocation. E07 precedes E08 physical carrier lifecycle; E08 enables meaningful E09 station genealogy. E10 controls release into E11; E11 plus material state enables E12. E13 depends on reliable event semantics, while E14/E15 depend on sufficiently measured baselines. E16 is continuous; station language work starts in R0.

## High-impact first sprint slices

- Inventory actual integrations and assign source authority by aggregate; implement view-only plant source status and discrepancy queue.

- Implement manager upload → proposed PO/style/BOM facts → conflicts → planning snapshot → short question → candidate plan, using live existing stock and manually declared uncertainty where unavailable.

- Add roll-usable-width and remaining-length facts to stores model, and first CAD/Gerber candidate import adapter before building a global optimizer.

- Pilot UHF roll/bundle/sub-bundle reading and NFC individual part on one style/line with measured cost and time burden; do not prematurely mandate all-part tagging.

- Record plan/actual deltas and one matched A/B pilot with holdback/rollback criteria.